PlaceMate

Your AI Companion for Cracking Placements

PROJECT DOCUMENTATION

Version 1.0  |  April 2026

Prepared By: Team PlaceMate (9 Members)

Project Timeline: 3 Weeks

Status: In Development

# Table of Contents

1.  Executive Summary	3

2.  Problem Statement	4

2.1  Random, Unstructured Preparation

2.2  No Feedback Loop or Weakness Detection

2.3  No Company-Specific Personalization

3.  Project Overview and Solution	5

4.  MVP Feature List	6

4.1  Must Have Features

4.2  Should Have Features

4.3  Out of Scope (Current Version)

5.  System Architecture	8

5.1  Architecture Layers

5.2  Data Flow Diagram

6.  Technology Stack and Dataset	10

6.1  Primary and Backup Tool Stack

6.2  Company Dataset Structure

7.  Team Structure and Role Allocation	12

8.  RACI Matrix	13

9.  Gantt Chart - 3-Week Timeline	14

10.  Risk Register	15

11.  Definition of Done	16

12.  Demo Script - 3-Minute Structure	17

13.  GitHub Repository Plan	18

14.  Business Impact and Market Potential	19

15.  Conclusion and Vision	21

# 1.  Executive Summary

PlaceMate is an AI-powered placement preparation platform designed to transform how students prepare for campus placements and job recruitment. Unlike generic study tools, PlaceMate delivers a fully personalized, company-targeted, and adaptive learning experience that evolves daily based on each student's actual performance.

The platform uses AI to analyze a student's uploaded resume, identify their current skill level, suggest the most suitable companies from a curated dataset, and then guide them through company-specific DSA practice, aptitude quizzes, and performance-based adaptive learning - all delivered automatically via email.

PlaceMate is built by a 9-member team using modern AI tools (Claude API), automation frameworks (n8n), and cloud-based storage (Google Sheets), making it a lightweight, scalable, and demo-ready product within a 3-week development window.

Core Value Proposition:

- Resume-driven, company-specific preparation - not random generic quizzes

- AI-powered evaluation that detects weak areas and adapts daily content

- Fully automated delivery system - no manual effort required after setup

- Progress tracked and reported via end-of-day email notifications

- Scalable architecture suitable for a startup or institutional SaaS deployment

# 2.  Problem Statement

The current placement preparation ecosystem for students is fragmented, unstructured, and highly inefficient. The 5-field problem formula below defines the core challenges this product solves:

| Field | Description |
| --- | --- |
| Who | Final-year and pre-final-year engineering students preparing for campus placements at mass-recruitment and product-based companies |
| What Problem | Students prepare randomly with no structured roadmap, no personalized feedback, and no company-specific guidance - leading to poor placement outcomes despite adequate time investment |
| Root Cause | No existing platform connects a student's current skill profile (from their resume) to company-specific requirements and then continuously adapts their prep based on real performance data |
| Impact | Students miss placements at companies they are capable of cracking, repeat the same conceptual mistakes, and waste significant preparation time on irrelevant content |
| Measurable Goal | Within 3 weeks of using PlaceMate, a student should demonstrate measurable improvement in at least 2 weak topic areas, complete company-specific DSA and aptitude practice, and feel confident entering their target company's recruitment process |

## 2.1  Random, Unstructured Preparation

Students prepare without a structured roadmap. They jump between YouTube videos, PDFs, and Leetcode problems without understanding what their specific target company actually expects from candidates.

## 2.2  No Feedback Loop or Weakness Detection

Students practice but receive no diagnosis. No system tells them what they got wrong, why it was wrong, and what to focus on next. Without this loop, the same mistakes get repeated indefinitely.

## 2.3  No Company-Specific Personalization

Existing platforms offer one-size-fits-all content. A student targeting Amazon needs a completely different preparation path compared to one targeting TCS or Infosys - yet no tool today bridges this gap intelligently and automatically based on the student's actual resume.

# 3.  Project Overview and Solution

PlaceMate is an end-to-end AI placement preparation agent that takes a student from raw resume to placement-ready performance through an intelligent, automated, and adaptive pipeline.

## 3.1  Core User Journey

- Student registers and logs in to the PlaceMate web portal.

- Student uploads their resume - the AI model analyzes skills, projects, and experience level.

- PlaceMate recommends the top 6-10 best-fit companies from its curated dataset, ranked by match score.

- Student selects a target company (e.g., Amazon, TCS, Infosys, Wipro).

- Platform generates a personalized 3-week prep plan including DSA practice links and aptitude quizzes.

- Daily quizzes are delivered via email. Student submits answers through Google Forms.

- Claude AI evaluates responses, identifies weak topics, and adapts the next day's content accordingly.

- Student receives an end-of-day email with performance summary, weak areas, and motivational message.

- Progress is tracked in Google Sheets and visible on the student dashboard.

- (Optional) AI Chatbot handles soft skills and behavioral interview preparation.

## 3.2  Admin and System Operation

Administrators and team members manage the platform through the following control points:

- Company Dataset Management - Maintain and update company-wise aptitude patterns, DSA topics, and difficulty levels

- Workflow Monitoring - Monitor n8n automation pipelines to ensure quiz delivery and evaluation are running correctly

- AI Prompt Management - Adjust Claude API prompts for evaluation quality and question generation accuracy

- Performance Analytics - View aggregate student performance data across all users for platform improvement

- Content Curation - Add or update DSA problem links mapped to specific companies and difficulty levels

# 4.  MVP Feature List

The MVP features are classified using the MoSCoW prioritization model into three categories: Must Have (core features required for the product to function), Should Have (high-value additions for the MVP demo), and Out of Scope (planned for post-MVP versions only).

## 4.1  Must Have Features

| # | Feature | Description | Owner |
| --- | --- | --- | --- |
| 1 | User Authentication | Student registration, login, and secure session management via the React frontend | Arpan Mandal, Aritra Mandal |
| 2 | Resume Upload and AI Parsing | Student uploads resume - Claude API extracts skills, projects, CGPA, and experience level | Aditya Vatsya, Aditya Raj Singh |
| 3 | Company Matching and Ranking | AI matches extracted resume skills against company dataset and ranks top 6-10 companies by fit score | Ankita Roy, Abhinav Manohar |
| 4 | Target Company Selection | Student selects their preferred company from the recommended list to begin their prep plan | Arpan Mandal, Aritra Mandal |
| 5 | Daily Aptitude Quiz Delivery | n8n workflow sends company-specific aptitude questions to student via Gmail every day | Avijit Bera, Akash Adak |
| 6 | Answer Submission via Google Forms | Student submits quiz answers through a Google Form linked to the day's quiz email | Avijit Bera, Akash Adak |
| 7 | AI Evaluation and Weakness Detection | Claude API evaluates submitted answers, assigns scores, and identifies weak topic areas | Ankita Roy, Abhinav Manohar |
| 8 | Adaptive Next-Day Quiz Generation | System adjusts the next day's quiz content - more focus on weak areas, less on strong ones | Ankita Roy, Abhinav Manohar, Avijit Bera |
| 9 | Google Sheets Performance Tracking | All scores, weak topics, and improvement trends are stored and updated in Google Sheets | Ankita Roy, Abhinav Manohar |
| 10 | End-of-Day Email Notification | Automated daily email summarizing performance, weak areas, and a motivational message | Avijit Bera, Akash Adak |

## 4.2  Should Have Features

| # | Feature | Description | Owner |
| --- | --- | --- | --- |
| 1 | Student Progress Dashboard | React-based UI showing accuracy percentage, weak topics graph, and improvement trends over time | Arpan Mandal, Aritra Mandal |
| 2 | DSA Practice Link Recommendation | Curated LeetCode, GFG, and HackerRank links mapped to target company and difficulty level, sent weekly | Ankur Mishra |
| 3 | Difficulty Progression Logic | Aptitude quiz difficulty increases automatically as the student's accuracy improves over consecutive days | Aditya Vatsya, Aditya Raj Singh |
| 4 | Company Data Expansion | At least 8-10 companies fully mapped with aptitude patterns, DSA topics, and skill requirements | Ankita Roy, Abhinav Manohar |

## 4.3  Out of Scope - Current Version

| # | Feature | Reason for Deferral |
| --- | --- | --- |
| 1 | AI Soft Skills Chatbot | Requires significant additional prompt engineering and testing - planned for Version 2 if time permits |
| 2 | Mobile Application (iOS or Android) | Out of scope for the 3-week MVP - can be built post-demo using React Native |
| 3 | Payment Gateway and Subscription Billing | MVP is free-to-use - monetization features planned for the commercial version |
| 4 | Video or Audio Interview Simulation | High complexity feature requiring additional AI models - post-MVP roadmap item |
| 5 | Live Company Job Portal Integration | API access to live job listings requires partnerships - deferred to commercial phase |

# 5.  System Architecture

PlaceMate follows a 5-layer architecture that ensures clean separation of concerns, scalability, and easy debugging. Each layer has a specific responsibility and communicates with adjacent layers through defined interfaces.

## 5.1  Architecture Layers

| Layer | Name | Components | Responsibility | Priority |
| --- | --- | --- | --- | --- |
| L1 | Data Layer | Google Sheets, Company Dataset, Resume Storage | Stores student profiles, company data, quiz scores, and weak-area history | Core |
| L2 | AI Layer | Claude API, OpenAI API (backup), Gemini API (backup) | Resume parsing, answer evaluation, weakness detection, adaptive question generation | Core |
| L3 | Logic Layer | n8n Workflows, Webhooks, Google Forms | Orchestrates the full quiz send - receive - evaluate - update - next-quiz cycle | Core |
| L4 | Application Layer | React Frontend, Student Dashboard | Student login, resume upload, company selection, progress visibility | Should Have |
| L5 | Output Layer | Gmail, WhatsApp (optional), Telegram (backup) | Delivers daily quizzes, feedback reports, and motivational notifications | Core |

## 5.2  Data Flow Diagram

The diagram below represents how data travels through PlaceMate from the moment a student registers to the delivery of their next-day adapted content. The loop repeats daily for the full duration of the preparation plan.

[ Student ] Registers and uploads resume to PlaceMate portal v [ Claude AI ] Parses resume - extracts skills, CGPA, project experience v [ Matching Engine ] Ranks companies from dataset by skill-fit score v [ Student ] Selects target company from ranked recommendations v [ n8n Workflow ] Generates Day 1 quiz - sends via Gmail with Google Form link v [ Student ] Completes quiz and submits answers via Google Form v [ Claude AI ] Evaluates answers - scores responses - identifies weak topics v [ Google Sheets ] Updates student record with scores and weak-area flags v [ n8n Workflow ] Sends end-of-day performance email with summary and motivation v [ Adaptive Engine ] Adjusts Day 2 quiz - more focus on weak topics detected today v [ LOOP REPEATS ] Daily adaptive cycle continues for full 3-week prep period

# 6.  Technology Stack and Dataset

## 6.1  Primary and Backup Tool Stack

| Component | Primary Tool | Role in Project | Backup Tool(s) | Backup Reason |
| --- | --- | --- | --- | --- |
| Automation Engine | n8n | Runs full workflow - quiz send, evaluate, update, next quiz | Make / Zapier | Easier UI, similar capabilities |
| AI Evaluation | Claude API | Resume parsing, answer scoring, weakness detection, question generation | OpenAI / Gemini API | Highly reliable alternatives |
| Database / Storage | Google Sheets | Stores student data, scores, weak topics, progress history | Airtable / Firebase | Better UI or real DB for scaling |
| Communication | Gmail | Delivers daily quizzes, feedback summaries, motivational messages | WhatsApp / Telegram | Higher engagement rate |
| User Input | Google Forms | Collects student profile, onboarding data, and quiz answers | Typeform / Tally | Better UX or free tier option |
| Frontend UI | React | Student portal - login, resume upload, dashboard, company selection | Next.js / Glide | Faster build or no-code option |
| Integration Bridge | Webhooks | Connects form submissions to n8n workflows instantly | Built-in n8n nodes | No external webhook required |

## 6.2  Company Dataset Structure

The company dataset is the core knowledge base of PlaceMate. It is maintained in Google Sheets (with Airtable as backup) and contains structured records for each supported company. This dataset directly drives the quiz generation and company-matching logic.

| Company | DSA Focus Topics | Aptitude Pattern | Core CS Subjects | Difficulty Level | Coding Rounds |
| --- | --- | --- | --- | --- | --- |
| Amazon | Arrays, DP, Graphs, Trees | Logical + Quantitative | OS, DBMS, CN | Hard | 2-3 rounds |
| TCS (NQT) | Basic Sorting, Strings | Verbal + Quantitative | Basic CS concepts | Easy - Medium | 1 round |
| Infosys | Arrays, Strings, Linked List | Quantitative Aptitude | OOPS, DBMS | Medium | 1-2 rounds |
| Wipro | Sorting, Searching, Stacks | Logical Reasoning | OS, CN basics | Easy - Medium | 1 round |
| Cognizant | Arrays, Basic DP | Verbal + Logical | DBMS, OOP | Easy - Medium | 1 round |
| Accenture | Strings, Arrays | Attention to Detail | Basic CS | Easy | 1 round |
| Capgemini | Pseudo code, Arrays | Gamified Aptitude | OOP concepts | Easy | 1 round |
| HCL | Sorting, Searching | Quantitative | OS, DBMS | Easy | 1 round |

# 7.  Team Structure and Role Allocation

The 9-member team is divided into 5 focused functional groups. Each group owns a specific layer of the product. This ensures parallel development, clear accountability, and minimal cross-team dependency throughout the 3-week sprint.

| Member | Role | Team | Key Tools | Primary Responsibilities |
| --- | --- | --- | --- | --- |
| Arpan Mandal | UI Developer | Frontend | React, Tailwind CSS | Login and signup pages, resume upload UI, company selection interface |
| Aritra Mandal | Frontend Dev | Frontend | React, REST APIs | API integration with backend, student dashboard, progress visualization |
| Aditya Vatsya | AI Engineer | AI and Analysis | Claude API, Python | Resume parsing logic, skill extraction pipeline, company rank scoring |
| Aditya Raj Singh | Prompt Engineer | AI and Analysis | Claude API, n8n | Evaluation prompts, weakness detection logic, adaptive question generation |
| Ankita Roy | Data Engineer | Data and Content | Google Sheets, Airtable | Company dataset creation - skills mapping, DSA topics, aptitude patterns |
| Abhinav Manohar | Data Analyst | Data and Content | Google Sheets, Webhooks | Matching logic design, performance schema, score tracking data structure |
| Avijit Bera | Automation Dev | Automation | n8n, Gmail | Full n8n workflow - quiz trigger, AI evaluation, adaptive update cycle |
| Akash Adak | Integration Dev | Automation | n8n, Google Forms | Form-to-workflow bridge, email templates, end-of-day notification system |
| Ankur Mishra | Content and Demo | Strategy and Demo | Claude API, DSA sources | DSA link curation, soft skills chatbot prompts, pitch deck, demo flow |

# 8.  RACI Matrix

The RACI Matrix defines clear ownership for every project task across all 9 team members. R = Responsible (does the work), A = Accountable (owns the outcome), C = Consulted (input required), I = Informed (kept up to date). Every task has exactly one Accountable owner.

| Task / Deliverable | Arpan Mandal |  | Aritra Mandal |  | Aditya Vatsya |  | Aditya Raj Singh |  | Ankita Roy |  | Abhinav Manohar |  | Avijit Bera |  | Akash Adak |  | Ankur Mishra |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Resume Upload and AI Parsing | R | A |  | C |  | C |  | - |  | - |  | - |  | - |  | - |  |
| Company Matching and Ranking Logic | I | I |  | R |  | A |  | C |  | C |  | - |  | - |  | - |  |
| Company Dataset Creation | - | - |  | C |  | C |  | R |  | A |  | - |  | - |  | - |  |
| n8n Automation Workflow | - | - |  | C |  | C |  | - |  | - |  | R |  | A |  | - |  |
| Google Forms and Sheets Integration | - | - |  | - |  | - |  | C |  | C |  | A |  | R |  | - |  |
| Email Notification System | - | - |  | - |  | - |  | - |  | - |  | R |  | A |  | C |  |
| React Frontend Development | R | A |  | - |  | - |  | - |  | - |  | - |  | - |  | I |  |
| AI Evaluation and Weak Detection | I | I |  | R |  | A |  | - |  | - |  | C |  | C |  | - |  |
| DSA Link Curation | - | - |  | - |  | - |  | C |  | C |  | - |  | - |  | R |  |
| Demo Preparation and Pitch | C | C |  | - |  | - |  | - |  | - |  | - |  | - |  | R |  |
| Integration Testing | C | C |  | C |  | C |  | C |  | C |  | C |  | C |  | R |  |
| Project Documentation | C | C |  | C |  | C |  | C |  | C |  | C |  | C |  | R |  |

R = Responsible (Blue)

A = Accountable (Red)

C = Consulted (Green)

I = Informed (Yellow)

# 9.  Gantt Chart - 3-Week Timeline

The Gantt chart maps all 16 project deliverables to their owners and weekly schedule. Week 1 focuses on foundation setup, Week 2 builds the core system, and Week 3 is dedicated to integration, polish, and demo readiness.

| Task / Deliverable | Week 1 (Days 1-7) | Week 2 (Days 8-14) | Week 3 (Days 15-21) |
| --- | --- | --- | --- |
| Project Setup and Environment Config | Active | - | - |
| Company Dataset Creation | Active | - | - |
| Frontend - Login and Resume Upload UI | Active | Active | - |
| AI Resume Parsing and Skill Extraction | Active | Active | - |
| Company Matching and Ranking Logic | - | Active | - |
| n8n Workflow Automation Build | - | Active | - |
| Google Sheets Schema and Integration | - | Active | - |
| AI Evaluation and Weakness Detection | - | Active | Active |
| Aptitude Quiz System via Google Forms | - | Active | Active |
| DSA Link Curation and Company Mapping | - | Active | Active |
| Email Notification and Reporting | - | - | Active |
| Frontend Dashboard - Progress View | - | - | Active |
| Adaptive Quiz Engine - Daily Loop | - | - | Active |
| AI Chatbot - Soft Skills (Optional) | - | - | Active |
| Integration Testing and Bug Fixes | - | - | Active |
| Demo Preparation and Final Pitch | - | - | Active |

Active (Dark Blue) = Week 1

Active (Medium Blue) = Week 2

Active (Light Blue) = Week 3

- = Not scheduled that week

# 10.  Risk Register

The risk register identifies 7 potential threats to project delivery, assesses their probability and impact, and defines clear mitigation strategies and backup plans to keep the project on track within the 3-week window.

| # | Risk Description | Probability | Impact | Mitigation Strategy | Backup Plan |
| --- | --- | --- | --- | --- | --- |
| 1 | Claude API rate limits or service outage during evaluation cycle | Medium | High | Implement response caching and request queuing in n8n | Switch to OpenAI GPT-4o or Gemini API immediately |
| 2 | n8n workflow failure or misconfiguration blocking quiz delivery | Medium | High | Thorough workflow testing before deployment with version backups | Migrate full workflow to Make (Integromat) |
| 3 | Resume parsing by AI produces inaccurate skill extraction results | High | Medium | Define a structured resume format for MVP and validate with 10+ test resumes | Provide manual skills input form as a fallback option |
| 4 | Team bandwidth constraints and skill gaps delay delivery | Medium | Medium | Weekly sync meetings with fallback members assigned to critical tasks | Reduce scope - defer chatbot and dashboard to post-MVP release |
| 5 | Frontend complexity delays core backend and automation work | Medium | Medium | Start with minimal UI and prioritize workflow and AI over aesthetic polish | Use Google Sheets as temporary frontend for demo if needed |
| 6 | Email delivery failures due to spam filter blocking | Low | Medium | Configure proper sender authentication with SPF and DKIM records | Fall back to WhatsApp or Telegram for quiz delivery |
| 7 | Company dataset insufficient or incomplete for demo presentation | Low | High | Complete at least 6 companies fully in the dataset by end of Week 1 | Use clearly labelled simulated data with disclaimer during demo |

# 11.  Definition of Done

The Definition of Done (DoD) provides a testable, unambiguous completion criterion for each must-have feature. A feature is only considered complete when its DoD statement can be verified by a team member running a real test case - not just by reviewing code.

| # | Feature | Definition of Done - Testable Acceptance Criterion |
| --- | --- | --- |
| 1 | User Authentication | A new student can register, log in, and access the dashboard without errors. Session persists across page refresh. |
| 2 | Resume Upload and AI Parsing | A sample PDF resume is uploaded and the system correctly returns at least 3 extracted skills and experience level within 10 seconds. |
| 3 | Company Matching and Ranking | After resume analysis, at least 3 companies appear in ranked order with a visible fit score. Ranking changes when resume content changes. |
| 4 | Target Company Selection | Student selects a company and the system confirms the selection, stores it in Sheets, and displays a confirmation message. |
| 5 | Daily Quiz Delivery via Email | A test student account receives a quiz email at the configured time containing 5 or more questions with a Google Form submission link. |
| 6 | Answer Submission via Google Form | Submitted answers are received by the n8n webhook within 60 seconds and correctly passed to the Claude evaluation prompt. |
| 7 | AI Evaluation and Weakness Detection | Claude returns a score and identifies at least one weak topic from a test submission. Output is stored in the correct Google Sheets row. |
| 8 | Adaptive Next-Day Quiz Generation | Day 2 quiz contains demonstrably more questions from the weak topic identified on Day 1 compared to the Day 1 quiz. |
| 9 | Google Sheets Performance Tracking | After completing a quiz, the student's row in Sheets shows updated score, accuracy percentage, and weak topic tags correctly. |
| 10 | End-of-Day Email Notification | Student receives an end-of-day email containing their score, weak areas flagged, and a motivational message before midnight. |

# 12.  Demo Script - 3-Minute Structure

The 3-minute demo script is designed to maximize impact by showing the complete PlaceMate loop - from a student's first login to the adaptive feedback on Day 2. The script follows the Hook - Show - Prove - Ask structure.

| Segment | Time | What to Show on Screen | What to Say |
| --- | --- | --- | --- |
| Hook | 0:00 - 0:25 | Slide: 'How many of you prepared for placements but still felt lost?' | 'Every student prepares for placements - but most do it randomly. No one tells them exactly what TCS or Amazon actually tests, or where they went wrong yesterday. PlaceMate changes that.' |
| Problem | 0:25 - 0:45 | Slide: 3 problems shown - Random Prep, No Feedback, No Personalization | 'Three real problems - no structure, no feedback loop, no company-specific guidance. PlaceMate solves all three in one automated system.' |
| Demo - Login | 0:45 - 1:05 | Show student login screen and resume upload on the live portal | 'A student logs in, uploads their resume - and PlaceMate's AI instantly reads it and tells them which companies match their profile and at what rank.' |
| Demo - Quiz | 1:05 - 1:35 | Show the Day 1 email received by student and the Google Form quiz | 'The same evening, the student gets their Day 1 quiz - personalized for their target company. They submit answers through this simple form.' |
| Demo - AI | 1:35 - 2:05 | Show Claude evaluation output in Google Sheets - score plus weak topic flagged | 'Our AI immediately evaluates the answers, scores them, and flags the weak area - say, Dynamic Programming. This gets stored and feeds directly into tomorrow.' |
| Demo - Adapt | 2:05 - 2:30 | Show Day 2 quiz email - more DP questions compared to Day 1 | 'Day 2 quiz arrives - and now it has significantly more Dynamic Programming questions. The system actually learned from yesterday. That is the feedback loop.' |
| Closing Ask | 2:30 - 3:00 | Slide: Market size, product roadmap, team photo | 'We are a 9-member team. We built this in 3 weeks. The market is 1.5 million engineering graduates every year. PlaceMate is not just a project - it is a product. We are open to questions.' |

Key Demo Rules:

- Always show a real working demo - never slides alone. The live quiz-to-evaluation loop is your strongest moment.

- Have a pre-loaded student account with Day 1 already submitted so you can jump straight to the AI evaluation output.

- If live demo fails, have a recorded screen video as backup playing on the same laptop.

- Every team member should know the 3-minute script so any person can present if needed.

# 13.  GitHub Repository Plan

A well-structured GitHub repository ensures clean collaboration, version control, and a professional impression during the demo and evaluation. The repository will be public and maintained with clear documentation and regular commits.

## 13.1  Repository Structure

| Folder / File | Contents and Purpose |
| --- | --- |
| /frontend | React application - login, resume upload, dashboard, company selection UI components |
| /backend | API endpoints, resume parsing logic, company matching algorithm, authentication handlers |
| /ai-engine | Claude API prompt files, evaluation logic, weakness detection scripts, adaptive quiz generator |
| /automation | n8n workflow export files (JSON), webhook configuration, email template files |
| /data | Company dataset (CSV and Sheets export), student schema, sample resume files for testing |
| /docs | Project documentation PDF, architecture diagrams, data flow diagrams, pitch deck |
| README.md | Project overview, setup instructions, tech stack summary, demo video link, team members |
| .env.example | Sample environment variable file - API keys placeholders (no real keys committed) |
| CONTRIBUTING.md | Branch naming conventions, commit message standards, pull request review process |

## 13.2  Repository Readiness Checklist

- Repository created with meaningful name (placemate or placemate-ai) under a team organization account

- README.md completed with project description, setup guide, demo video link, and team credits

- All team members added as collaborators with appropriate branch permissions

- Main branch protected - all changes go through pull requests with at least one reviewer

- GitHub Actions or basic CI set up to catch build errors on push to main

- No API keys, credentials, or sensitive data committed - all secrets in .env files added to .gitignore

- At least one working release tag created before the demo date for a stable demo build

# 14.  Business Impact and Market Potential

PlaceMate is not just an academic project - it is a commercially viable SaaS product with a clearly identifiable market, measurable value proposition, and a realistic path to monetization and scale.

## 14.1  Market Opportunity

India produces approximately 1.5 million engineering graduates every year. A significant portion actively prepares for placements at mass-recruitment companies such as TCS, Infosys, Wipro, Cognizant, Amazon, and Accenture. The EdTech market in India was valued at over USD 7.5 billion in 2023 and is projected to reach USD 30 billion by 2031, growing at a CAGR of approximately 17%.

## 14.2  Target User Segments

- Primary - Final-year and pre-final-year engineering students in Tier 2 and Tier 3 colleges seeking placement in mass-recruitment companies

- Secondary - Diploma students and lateral entry candidates preparing for entry-level technology roles

- Tertiary - Training and Placement (T and P) departments at colleges seeking automated placement preparation infrastructure

## 14.3  Revenue Model

| Model | Description | Target Segment |
| --- | --- | --- |
| Freemium (B2C) | Free basic prep with paid premium company-specific plans and advanced analytics | Individual students seeking targeted placement preparation at no upfront cost |
| Institutional (B2B) | License the full platform to colleges and universities on an annual contract | Training and Placement departments, coaching centers, and educational institutes |
| SaaS Subscription | Monthly or annual subscription per student or per institution cohort | Large-scale college deployments and online batch preparation programs |
| API Licensing | License the AI evaluation engine as a standalone API to third-party platforms | EdTech companies, recruitment firms, and HR assessment platforms |

## 14.4  Competitive Advantage

- Most platforms (LeetCode, InterviewBit, PrepInsta) are generic - PlaceMate is company-specific and resume-driven

- The adaptive feedback loop is a genuine market differentiator - no current free tool continuously adjusts content based on daily weakness tracking

- Automated delivery with zero-login daily prep reduces friction significantly, increasing consistent usage over a preparation period

- The soft skills AI coach covers behavioral interview preparation - a dimension that pure coding platforms completely ignore

# 15.  Conclusion and Vision

PlaceMate represents a meaningful step toward solving a real, persistent problem faced by millions of students every year. The current placement preparation ecosystem is fragmented, impersonal, and unresponsive to individual needs. PlaceMate changes that by combining AI intelligence, workflow automation, and company-specific data into a single adaptive platform.

Within three weeks, the team will deliver a functional MVP demonstrating the complete value loop: resume upload, company matching, adaptive daily practice, AI feedback, and measurable improvement. This is not an academic exercise - it is a product with clear commercial viability, a scalable 5-layer architecture, and a design philosophy centered entirely on the student's success.

The broader vision for PlaceMate is to become the go-to placement preparation companion for every engineering student in India - and eventually across Asia - offering a personalized, intelligent, and fully automated path from a student's current skill level to their dream company's offer letter.

## 15.1  Product Vision Statement

"PlaceMate is an AI-driven, company-specific placement preparation system that transforms a student's resume into a personalized daily learning loop - continuously adapting based on performance, eliminating random preparation, and making every study hour count toward landing their dream role."

PlaceMate  -  Your AI Companion for Cracking Placements

Confidential Project Document  |  Team PlaceMate  |  2026